## Slide 1
PRELIMINARY RISK & SECURITY LOG
Score | Likelihood (1-5) | Impact (1-5)
1-4 | Low: Keep under review. | Minor: Inconvenient but not critical.
5-12 | Medium: Needs a plan. | Moderate: Requires changes to design/code.
15-25 | High/Extreme: Urgent action required. | Catastrophic: Project failure / Data Breach.
PART 1: RISK ASSESSMENT KEY
Use this standard key to score your risks.
Student Name: Muhammad Aarim Rana
Role: Software Developer
Group Name: The Best Coders

## Slide 2
Risk Score = Likelihood x Impact = 15 x 15 = 225
1 - 4 (Low): Monitor.
5 - 12 (Medium): Needs a Plan.
15-25 (High): Requires immediate mitigation or test plan.
Ref ID | Risk Category | Risk Description / Threat | Likelihood (1 – 5) | Impact (1 – 5) | Total Score (L * I) | Proposed Mitigation for Sprint 2
R01 | IT risks | Minor changes in the code will affect the work. | 3 | 4 | 7 | Prepare beforehand to avoid future issues.
R02 | Project Management | Sometimes no clear communication from team. | 2 | 3 | 5 | Make sure everyone knows what they need to do before we leave meeting.
R03 | Technical | Using too complex code. | 4 | 1 | 5 | Organise the code that I will use.
R04 | Operational | Illness/Burnout | 3 | 3 | 6 | Share work among each other to help out.
R05 | UX/Design | Based on personal taste, might not be user friendly. | 4 | 4 | 8 | Make sure the app is friendly to users before starting to work on it.